Francisco Gonçalves da Mota Longhini

Gustavo Statonato

Ken Hang

IT372 - Debugging, Maintenance, and Evolution – Change Request Log

**Change Request Log #1**

**Submit Date:** 04/21/2016

**Submit by:** Francisco / Gustavo

**Brief Description:** Make the software transition between Android API 16 to Android API 23 (with a minimum API 19 target), for program comprehension artifacts and tests on Android Studio.

**Priority:** Critical

**Status:** Completed

**Assigned to:** Francisco / Gustavo

**Resolve Date:** 04/28/2016

**---------------------------------------------------------------------------------------------------------------------------**

**Change Request Log # 2**

**Submit Date:** 04/21/2016

**Submit by:** Francisco / Gustavo

**Brief Description:** Refactor variables names in whole code to attend Android conventions

**Priority:** High

**Status:** Completed

**Assigned to:** Francisco / Gustavo

**Resolve Date:** 04/28/2016

**---------------------------------------------------------------------------------------------------------------------------**

**Change Request Log # 3**

**Submit Date:** 04/28/2016

**Submit by:** Gustavo

**Brief Description:** Redesign of Main Activity layout to adapt to new Android menu patterns

**Priority:** High

**Status:** Completed

**Assigned to:** Gustavo

**Resolve Date:** 05/03/2016

**---------------------------------------------------------------------------------------------------------------------------**

**Change Request Log # 4**

**Submit Date:** 04/28/2016

**Submit by:** Francisco

**Brief Description:** Fix and redesign of customer register activity layout to API 23

**Priority:** High

**Status:** Completed

**Assigned to:** Francisco

**Resolve Date:** 05/03/2016

**---------------------------------------------------------------------------------------------------------------------------**

**Change Request Log # 5**

**Submit Date:** 04/28/2016

**Submit by:** Gustavo

**Brief Description:** Fix bug (getSlotFromBufferLocked) on customer register page, caused by API transitions

**Priority:** Medium

**Status:** Completed

**Assigned to:** Gustavo

**Resolve Date:** 05/05/2016

**---------------------------------------------------------------------------------------------------------------------------**

**Change Request Log # 6**

**Submit Date:** 04/28/2016

**Submit by:** Francisco

**Brief Description:** Fix bug on customer register page related to fragment transaction and commit, code is “deprecated” (API 16), change to new pattern (API 23)

**Priority:** Medium

**Status:** Completed

**Assigned to:** Francisco

**Resolve Date:** 05/05/2016

**---------------------------------------------------------------------------------------------------------------------------**

**Change Request Log # 7**

**Submit Date:** 05/05/2016

**Submit by:** Gustavo

**Brief Description:** Fix and redesign of payment activity layout to API 23

**Priority:** High

**Status:** Completed

**Assigned to:** Gustavo

**Resolve Date:** 05/09/2016

**---------------------------------------------------------------------------------------------------------------------------**

**Change Request Log # 8**

**Submit Date:** 05/15/2016

**Submit by:** Francisco

**Brief Description:** Fix and redesign of review order activity layout to API 23

**Priority:** High

**Status:** Completed

**Assigned to:** Francisco

**Resolve Date:** 05/21/2016

**---------------------------------------------------------------------------------------------------------------------------**

**Change Request Log # 9**

**Submit Date:** 05/15/2016

**Submit by:** Gustavo

**Brief Description:** Fix and redesign of signature activity layout to API 23

**Priority:** High

**Status:** Completed

**Assigned to:** Gustavo

**Resolve Date:** 05/09/2016

**---------------------------------------------------------------------------------------------------------------------------**

**Change Request Log # 9**

**Submit Date:** 05/15/2016

**Submit by:** Gustavo

**Brief Description:** Fix bug of data transition between signature activity to review activity, the information is not being passed trough activities

**Priority:** Medium

**Status:** Completed

**Assigned to:** Gustavo

**Resolve Date:** 05/21/2016

**---------------------------------------------------------------------------------------------------------------------------**

**Change Request Log # 10**

**Submit Date:** 05/22/2016

**Submit by:** Francisco

**Brief Description:** Design a database for testing purposes

**Priority:** Medium

**Status:** Completed

**Assigned to:** Gustavo

**Resolve Date:** 06/03/2016

**---------------------------------------------------------------------------------------------------------------------------**

**Change Request Log # 11**

**Submit Date:** 05/22/2016

**Submit by:** Francisco

**Brief Description:** Code in PHP (with security practices) the back-end for saving data in database

**Priority:** HIgh

**Status:** Completed

**Assigned to:** Francisco

**Resolve Date:** 06/03/2016